# Drink Awareness App

MVP Scope

Document: MVP Scope

Version: v1.0

Date: 22 May 2026

Author: Matthew Reid

Project: Drink Awareness App

Table of Contents

1. MVP Purpose	2

2. MVP Overview	2

3. MVP Goals	2

4. Target Users	3

5. Scope Principles	3

6. In-Scope MVP Features	3

6.1 Venue Discovery	4

6.2 Venue Details	4

6.3 Drink Menus and Prices	4

6.4 Manual Drink Logging	4

6.5 Daily Summary	4

6.6 Weekly Summary	4

6.7 AI-Generated Insights	4

6.8 Responsible Design	5

7. Out of Scope for MVP	5

8. MVP User Journey	5

9. MVP Feature Requirements	5

10. Data Requirements	6

11. Non-Functional Requirements	6

12. Assumptions	7

13. Risks and Mitigations	7

14. MVP Acceptance Criteria	7

15. Feature Prioritisation	8

16. Dependencies	8

17. Summary	8

# 1. MVP Purpose

The purpose of this document is to define the Minimum Viable Product (MVP) scope for the Drink Awareness App. The MVP scope identifies what will be included in the first version of the app, what will be excluded, and what criteria should be used to decide whether the MVP is complete.

The MVP should be focused, realistic and useful. It should demonstrate the core product idea without attempting to include every future feature. The first version should prove that users can discover venues, view drink information, log drinks, review summaries and receive useful awareness-based insights.

# 2. MVP Overview

Drink Awareness App is a planned mobile application for iOS and Android that helps adults aged 18+ become more aware of their alcohol consumption during social outings.

The MVP will focus on the essential user flow: finding a venue, viewing drink options, logging drinks manually, and reviewing drinking information through daily summaries, weekly summaries and AI-generated insights.

The MVP should not be positioned as a medical tool or a treatment service. It should be designed as a practical awareness tool that supports informed decision-making in a non-judgemental way.

# 3. MVP Goals

The main goals of the MVP are to:

- Validate whether users find the app content useful in real social drinking contexts.

- Demonstrate the core drink logging and summary experience.

- Provide a simple venue discovery and drink menu experience.

- Show how AI-generated insights can support healthier drinking awareness.

- Keep the first build focused enough to be achievable within the planned project timeline.

- Create a strong portfolio-ready first version that can be expanded later.

# 4. Target Users

The MVP is designed for adults aged 18+ who may drink socially or want better awareness of their drinking habits:

| User Group | Need | How the MVP Supports Them |
| --- | --- | --- |
| Social drinkers | A simple way to track drinks during pubs, bars or nights out. | Fast manual drink logging, venue context and daily summaries. |
| Health-conscious users | Better awareness of habits without feeling judged. | Weekly summaries and supportive AI-generated insights. |
| Budget-conscious users | Visibility of drinking during outings. | Drink prices and optional spend tracking. |
| Students and young professionals | A lightweight tool for social settings. | Quick logging, simple summaries and mobile-first design. |
| Casual mobile app users | A straightforward app without complex setup. | Minimal fields, simple navigation and clear feedback. |

# 5. Scope Principles

The MVP scope will be guided by the following principles:

- Focus on the smallest set of features needed to demonstrate the core app idea.

- Prioritise awareness, usability and responsible design over advanced functionality.

- Avoid features that could encourage excessive drinking or gamify consumption.

- Keep manual drink logging fast and simple.

- Use sample or limited venue and menu data where full live data is not practical for the MVP.

- Design AI insights as supportive feedback, not medical advice or diagnosis.

- Keep later features clearly separated from the first build.

# 6. In-Scope MVP Features

The following features are included in the MVP scope:

| Feature | MVP Scope | Purpose |
| --- | --- | --- |
| Venue discovery | Users can browse or search for pubs and bars using a map and/or list interface. | Creates the real-world context for social drinking and drink logging. |
| Venue details | Users can view basic venue information such as name, location, description, opening information and available drink examples. | Helps users understand where they are logging drinks and what options are available. |
| Drink menus and prices | Users can view, for example, drink menus and prices for venues. For the MVP, this may use sample or limited data rather than full live venue integrations. | Supports awareness of choices and spending. |
| Manual drink logging | Users can manually log drinks by selecting or entering drink details such as name, type, size, ABV, price and venue where available. | Provides the core tracking function of the app. |
| Daily summary | Users can view a summary of drinks logged during the current day. | Supports short-term awareness after or during an outing. |
| Weekly summary | Users can view a basic weekly summary of logged drinks. | Supports pattern recognition across multiple days. |
| AI-generated insights | Users can receive short, supportive insights based on logged drinks and patterns. | Makes the app more useful than a basic logbook and supports reflection. |
| Responsible design safeguards | The app includes age 18+ positioning, non-judgmental wording, and clear messaging that it is not a medical tool. | Helps ensure the product is safe and appropriate for alcohol-related awareness. |

## 6.1 Venue Discovery

Venue discovery should allow users to browse example pubs and bars. The MVP can use a basic map/list view and does not require full real-time venue coverage. Search and filtering can be limited to simple text search or category-based browsing.

## 6.2 Venue Details

Venue details should show the basic information needed to make the venue feel meaningful inside the app. This may include venue name, location, short description, available drink examples and placeholder opening details.

## 6.3 Drink Menus and Prices

Drink menus and prices should be included in a simplified form. The MVP does not need live integrations with venues. Sample menus are acceptable as long as they demonstrate how the feature would work.

## 6.4 Manual Drink Logging

Manual drink logging is the core MVP feature. The logging flow should be quick enough for use during a social outing. Required fields should be kept minimal, with optional fields available for additional detail.

## 6.5 Daily Summary

The daily summary should show what the user has logged during the current day. It should be clear, simple and easy to understand briefly.

## 6.6 Weekly Summary

The weekly summary should show logged drinking activity across the week. The MVP can use simple totals and basic visual summaries rather than advanced analytics.

## 6.7 AI-Generated Insights

AI-generated insights should provide short reflections based on logged data. The tone should be supportive, non-judgemental and clearly not medical advice.

## 6.8 Responsible Design

Responsible design is part of the MVP, not an optional extra. The app should avoid encouraging excessive drinking, avoid competitive consumption features and make the purpose of the app clear.

# 7. Out of Scope for MVP

The following features are not included in the first MVP build. They may be considered later after the core product has been validated:

| Out-of-Scope Feature | Reason |
| --- | --- |
| Drink photo recognition | Requires image recognition, drink identification and serving size estimation. This would add complexity beyond the MVP. |
| Friend groups | Useful later but not needed to prove the core logging and awareness flow. |
| Social accountability and leaderboards | May create responsible design risks if users are ranked by alcohol consumed. |
| Goal streaks | Potentially useful later, but not essential for the first build. |
| Advanced recommendation systems | Requires more user data and logic than the MVP needs. |
| Venue partnership dashboards | Depends on business partnerships and is not required for user-side validation. |
| Complex payment systems | Not needed for basic drink awareness or venue discovery. |
| Clinical or medical support | The app is not intended to diagnose, treat or manage alcohol dependency. |

# 8. MVP User Journey

A typical MVP user journey may work as follows:

- The user opens the app and sees a simple home screen.

- The user browses or searches for pubs and bars using the venue discovery feature.

- The user opens a venue details page and views basic venue information.

- The user views example drink menu items and prices.

- The user logs a drink manually using a quick entry form.

- The app stores the drink entry and updates the daily summary.

- The user checks their daily or weekly summary.

- The user receives a short AI-generated insight based on their logged drinks.

- The user can return later to add more drinks or review their summary.

# 9. MVP Feature Requirements

| ID | Requirement | Description | Priority |
| --- | --- | --- | --- |
| FR1 | Venue list/map | The app should allow users to view example venues in a list and/or map view. | Must |
| FR2 | Venue details | The app should show basic details for each venue. | Must |
| FR3 | Drink menu view | The app should show example drink names, prices and useful drink details. | Must |
| FR4 | Manual drink entry | The app should allow users to manually log a drink. | Must |
| FR5 | Drink data fields | The app should support fields such as drink name, type, size, ABV, price and venue where available. | Must |
| FR6 | Daily summary | The app should calculate and display a summary for the current day. | Must |
| FR7 | Weekly summary | The app should display a basic weekly summary of logged drinks. | Must |
| FR8 | AI insight | The app should generate or display supportive insight based on logged drink data. | Must |
| FR9 | Responsible wording | The app should use non-judgmental wording and avoid encouraging excessive drinking. | Must |
| FR10 | Premium placeholders | The app may show where premium features could exist but should not require payment integration in the MVP. | Could |

# 10. Data Requirements

The MVP will need a small set of data to support venue discovery, drink logging and summaries:

| Data Type | Example Fields | Purpose |
| --- | --- | --- |
| Venue data | Venue ID, name, location, description, opening details, venue type. | Used for venue discovery and venue details. |
| Drink menu data | Drink ID, venue ID, drink name, category, size, ABV, price. | Used to display drink menus and support quicker logging. |
| Drink log data | Log ID, drink name, drink type, size, ABV, price, date/time, venue. | Used to calculate summaries and generate insights. |
| User preferences | Optional settings such as preferred summary style or insight tone. | Used to personalise the experience later. |
| Insight data | Insight text, trigger condition, date generated. | Used to display feedback to the user. |

For the MVP, sample venue and menu data is acceptable. The project does not need a full live venue database at this stage.

# 11. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Usability | The app should be easy to understand and quick to use during a social outing. |
| Performance | Core screens should load quickly, and drink logging should not feel slow. |
| Accessibility | Text should be readable, buttons should be clear, and key actions should be easy to select. |
| Privacy | The app should avoid collecting unnecessary personal or sensitive information. |
| Reliability | Logged drinks should be stored consistently and summaries should update correctly. |
| Responsible design | The app should avoid gamifying alcohol consumption or presenting medical advice. |
| Maintainability | The codebase should be organised so that later features can be added without rewriting the whole app. |

# 12. Assumptions

| Assumption | Impact if Wrong | How to Validate |
| --- | --- | --- |
| Users are willing to manually log drinks. | The core MVP feature may not be used regularly. | Use interviews and surveys to test willingness and preferred logging flow. |
| Venue and menu information adds value. | The app may not need venue discovery in the MVP. | Ask users to rank venue discovery against drink tracking features. |
| Users want daily and weekly summaries. | Summary screens may not drive engagement. | Validate what users want summaries to show. |
| AI insights improve usefulness. | AI features may feel generic or unnecessary. | Test example insight wording with users. |
| Sample venue/menu data is acceptable for MVP demonstration. | The MVP may feel unrealistic without real venue data. | Use realistic sample data and gather feedback. |

# 13. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| MVP scope becomes too large. | Development may take longer than planned. | Keep later features out of scope and prioritise must-have features. |
| Users forget to log drinks. | Summaries and insights may be incomplete. | Keep logging fast and consider reminders later. |
| Venue/menu data becomes difficult to manage. | Data may become inaccurate or outdated. | Use sample or limited data during MVP. |
| AI insights feel judgmental or generic. | Users may not trust or value the insights. | Use supportive wording and base insights on clear logged patterns. |
| Alcohol-related features are misunderstood. | The app could appear to encourage drinking. | Include responsible wording, avoid leaderboards and avoid medical claims. |
| Privacy concerns reduce adoption. | Users may avoid logging into real data. | Minimise data collection and allow local/simple usage where possible. |

# 14. MVP Acceptance Criteria

The MVP can be considered complete when the following criteria are met:

- A user can open the app and understand its purpose.

- A user can browse or search for example venues.

- A user can open a venue details page.

- A user can view drink menu items and prices.

- A user can manually log a drink.

- A user can view a daily summary based on logged drinks.

- A user can view a weekly summary based on logged drinks.

- A user can receive at least one useful AI-generated or AI-style insight based on their logged data.

- The app uses non-judgmental and responsible wording.

- The app clearly avoids presenting itself as a medical tool.

- The MVP is stable enough to demonstrate as a portfolio project.

# 15. Feature Prioritisation

| Priority | Features |
| --- | --- |
| Must Have | Venue discovery, venue details, drink menus/prices, manual drink logging, daily summary, weekly summary, AI-generated insights, responsible design wording. |
| Should Have | Basic charts or visual summaries, simple settings, helpful empty states, realistic sample data. |
| Could Have | Spending breakdown, optional user preferences, simple onboarding, basic premium feature placeholders. |
| Won’t Have in MVP | Photo recognition, friend groups, leaderboards, goal streaks, advanced recommendations, venue partnership dashboard, payment system, clinical support features. |

# 16. Dependencies

The MVP scope depends on the following project inputs and decisions:

- Product brief to define the overall app purpose and core feature set.

- Research plan to validate the user problem and feature assumptions.

- Interview questions to collect practical feedback from potential users.

- Competitor analysis to understand existing apps and market gaps.

- Feature backlog to convert MVP features into smaller development tasks.

- Assumptions and risks spreadsheet to track uncertainty during planning.

- Roadmap documents to sequence design, development, testing and deployment work.

# 17. Summary

This MVP scope document defines the first build of the Drink Awareness App. The MVP will focus on venue discovery, venue details, drink menus and prices, manual drink logging, daily and weekly summaries, and AI-generated insights.

Later features such as drink photo recognition, friend groups, leaderboards, goal streaks, smarter recommendations and venue partnership tools are intentionally excluded from the MVP to keep the project realistic and focused.

The first version should demonstrate the core value of the product: helping adults aged 18+ become more aware of what they drink during social outings in a simple, supportive and responsible way.