Drink Awareness App Deployment Checklist Pre-release verification checklist for MVP build, testing, documentation and portfolio readiness.

| Document | Deployment Checklist |
| --- | --- |
| Version | v1.0 |
| Date | 8 June 2026 |
| Author | Matthew Reid |
| Project | Drink Awareness App |
| Status | Final Draft |

Table of Contents

Executive Summary	2

1.  Checklist Purpose	2

2.  How to Use This Checklist	2

3.  Checklist: Phase Sign-Off	3

4.  Checklist: Build Verification	3

5.  Checklist: Core Feature Acceptance	4

6.  Checklist: Responsible Design Review	5

7.  Checklist: Data and Privacy	5

8.  Checklist: Testing	6

9.  Checklist: Documentation	6

10. Checklist: Repository and Code Quality	7

11. Checklist: Portfolio Readiness	7

12. Checklist: Release Preparation	8

13. Known Issues Log	8

14. Final Sign-Off	9

15. Summary	9

Executive Summary

This checklist is used to verify that the Drink Awareness App MVP is ready for deployment and portfolio presentation. It must be completed before the app is released or demonstrated. Each section covers a distinct area of readiness — build, features, responsible design, data and privacy, testing, documentation, repository quality and portfolio presentation. The checklist is linked to DAA-037 in the feature backlog and corresponds to Phase 7 (Deployment Prep) and Phase 8 (MVP Deployment) of the project roadmap. It should be completed in the order presented, with any failures logged in Section 13 and resolved before the final sign-off in Section 14.

# 1.  Checklist Purpose

The purpose of this document is to provide a structured pre-release checklist for the Drink Awareness App MVP. It ensures that the app is stable, complete, responsibly designed and ready to present before deployment or portfolio demonstration.

This checklist should be completed by the project owner before the app is considered released. No section should be skipped. Any items that fail must be logged and resolved before the final sign-off is granted.

# 2.  How to Use This Checklist

Work through each section in order. For every check item:

- Mark Pass if the item is complete and meets the stated requirement.

- Mark Fail if the item is not complete or does not meet the requirement.

- Add a note where a Fail is recorded, or where an explanation is useful.

- Log all Fail items in the Known Issues Log in Section 13.

- Resolve all Fail items and re-check before completing the Final Sign-Off in Section 14.

| Status | Meaning |
| --- | --- |
| Pass | The item is complete and meets the requirement. |
| Fail | The item is not complete or does not meet the requirement. Log in Section 13. |
| N/A | The item is not applicable to this release. Add a brief explanation in Notes. |
| Deferred | The item is intentionally deferred to a post-MVP release. Must be documented. |

# 3.  Checklist: Phase Sign-Off

Confirm that all preceding project phases have been completed to a sufficient standard before deployment begins.

| # | Check | Pass / Fail | Notes |
| --- | --- | --- | --- |
| Phase Completion |
| 3.1 | Research and Validation phase is complete. Key findings are documented. |  |  |
| 3.2 | Planning and Backlog phase is complete. Feature backlog is up to date. |  |  |
| 3.3 | UX/UI Design phase is complete. Wireframes and screen designs are approved. |  |  |
| 3.4 | Technical Setup phase is complete. App structure, data models and sample data are in place. |  |  |
| 3.5 | Core Feature Build phase is complete. All must-have MVP features are built. |  |  |
| 3.6 | Polish, Testing and Iteration phase is complete. Known bugs are fixed. |  |  |
| 3.7 | Deployment Prep phase tasks are complete per the roadmap. |  |  |

# 4.  Checklist: Build Verification

Confirm that the app builds and runs correctly on target platforms.

| # | Check | Pass / Fail | Notes |
| --- | --- | --- | --- |
| App Build |
| 4.1 | App builds successfully without errors on the target platform. |  |  |
| 4.2 | App runs on at least one iOS device or simulator without crashing. |  |  |
| 4.3 | App runs on at least one Android device or emulator without crashing. |  |  |
| 4.4 | All main app screens load without errors. |  |  |
| 4.5 | Bottom navigation works correctly across all main screens. |  |  |
| 4.6 | No build warnings that could affect functionality remain unresolved. |  |  |
| 4.7 | App does not crash during normal use of any must-have feature. |  |  |

# 5.  Checklist: Core Feature Acceptance

Verify that all must-have MVP features meet their acceptance criteria as defined in docs/04-mvp-scope.docx.

| # | Check | Pass / Fail | Notes |
| --- | --- | --- | --- |
| Venue Discovery and Details |
| 5.1 | User can browse example venues in a list or map view. |  |  |
| 5.2 | User can search or filter venues using basic text input. |  |  |
| 5.3 | User can open a venue and view its name, location and description. |  |  |
| 5.4 | Venue details screen shows a drink menu preview. |  |  |

| Drink Menus |
| --- |
| 5.5 | User can open a drink menu for a selected venue. |  |  |
| 5.6 | Drink menu shows name, size, ABV and price for sample items. |  |  |
| 5.7 | User can select a menu item and proceed to log that drink. |  |  |

| Drink Logging |
| --- |
| 5.8 | User can manually log a drink using the Add Drink screen. |  |  |
| 5.9 | Required fields only include drink name/type, size, ABV and date/time. |  |  |
| 5.10 | Optional fields (price, venue, notes) are clearly secondary and not required. |  |  |
| 5.11 | App calculates and stores alcohol units correctly from size and ABV. |  |  |
| 5.12 | Logged drink is saved and persists after the user navigates away. |  |  |
| 5.13 | Drink Logged Confirmation screen or message is shown after saving. |  |  |

| Summaries |
| --- |
| 5.14 | Daily Summary shows drinks logged today, estimated units and optional spending. |  |  |
| 5.15 | Daily Summary updates correctly after each new log entry. |  |  |
| 5.16 | Weekly Summary shows totals for the current week. |  |  |
| 5.17 | Weekly Summary includes a basic chart or visual indicator. |  |  |
| 5.18 | Chart has a text summary alongside it. |  |  |

| AI Insights |
| --- |
| 5.19 | At least one AI-generated or AI-style insight is displayed. |  |  |
| 5.20 | Insight is based on the user's logged data, not generic placeholder text. |  |  |
| 5.21 | Insight can be dismissed by the user. |  |  |
| 5.22 | Insight wording does not make medical claims or suggest the user has a problem. |  |  |

# 6.  Checklist: Responsible Design Review

Verify that the app meets all responsible design requirements. This section must pass completely before the app is released.

| # | Check | Pass / Fail | Notes |
| --- | --- | --- | --- |
| Responsible Design |
| 6.1 | Age Confirmation / Disclaimer screen appears before the user accesses the main app. |  |  |
| 6.2 | Disclaimer clearly states the app is for adults aged 18+. |  |  |
| 6.3 | Disclaimer clearly states the app is not a medical tool. |  |  |
| 6.4 | Responsible Use Information screen is accessible from Settings. |  |  |
| 6.5 | No screen uses wording that shames, judges or criticises the user. |  |  |
| 6.6 | No screen encourages users to drink more alcohol. |  |  |
| 6.7 | No leaderboards, consumption rankings or competitive drinking features exist. |  |  |
| 6.8 | No badges, rewards or streaks tied to alcohol consumption volume exist. |  |  |
| 6.9 | All AI insights use supportive, non-medical, non-judgemental wording. |  |  |
| 6.10 | App wording has been reviewed against the wording guidance in docs/06-ux-ui-plan.docx. |  |  |

# 7.  Checklist: Data and Privacy

Verify that the app handles user data minimally, responsibly and correctly.

| # | Check | Pass / Fail | Notes |
| --- | --- | --- | --- |
| Data and Privacy |
| 7.1 | The app does not collect data that is not needed for its core function. |  |  |
| 7.2 | Logged drink data persists correctly between app sessions. |  |  |
| 7.3 | User can delete or reset their logged data from within the app. |  |  |
| 7.4 | The app does not transmit personal data to external services without the user's knowledge. |  |  |
| 7.5 | No sensitive health or medical information is collected or stored. |  |  |
| 7.6 | Privacy information is accessible from the Responsible Use or Settings screen. |  |  |

# 8.  Checklist: Testing

Confirm that the MVP has been tested sufficiently for portfolio demonstration.

| # | Check | Pass / Fail | Notes |
| --- | --- | --- | --- |
| Testing |
| 8.1 | Alcohol unit calculation has been tested against multiple known drink examples. |  |  |
| 8.2 | Daily summary totals have been verified against manually logged drinks. |  |  |
| 8.3 | Weekly summary totals have been verified across a multi-day log. |  |  |
| 8.4 | Drink Logged Confirmation appears correctly after saving a drink. |  |  |
| 8.5 | Empty state screens appear correctly when no data has been logged. |  |  |
| 8.6 | All five core user flows from docs/07-app-screen-list-user-flows.docx have been walked through. |  |  |
| 8.7 | At least one round of usability testing or review has been completed (DAA-035). |  |  |
| 8.8 | All critical bugs identified during testing have been resolved. |  |  |
| 8.9 | No known issue would prevent a clear portfolio demonstration. |  |  |

# 9.  Checklist: Documentation

Confirm that all project documents are complete, consistent and correctly saved.

| # | Check | Pass / Fail | Notes |
| --- | --- | --- | --- |
| Documentation |
| 9.1 | docs/01-product-brief.docx is at v1.0 Final Draft or later. |  |  |
| 9.2 | docs/02-research-plan.docx is at v1.0 Final Draft or later. |  |  |
| 9.3 | docs/02b-research-findings.docx is complete with interview and survey findings. |  |  |
| 9.4 | docs/03-interview-questions.docx is at v1.0 Final Draft or later. |  |  |
| 9.5 | docs/04-mvp-scope.docx is at v1.0 Final Draft or later. |  |  |
| 9.6 | docs/05-roadmap.docx is at v1.0 Final Draft or later and reflects current status. |  |  |
| 9.7 | docs/06-ux-ui-plan.docx is at v1.0 Final Draft or later. |  |  |
| 9.8 | docs/07-app-screen-list-user-flows.docx is at v2.0 Final Draft or later. |  |  |
| 9.9 | docs/08-low-fidelity-wireframes-plan.docx is at v2.0 Final Draft or later. |  |  |
| 9.10 | docs/assumptions-risks.xlsx is up to date with current assumption and risk statuses. |  |  |
| 9.11 | docs/competitor-analysis.xlsx is complete with all 12 competitors analysed. |  |  |
| 9.12 | docs/feature-backlog.xlsx reflects current build status for all items. |  |  |
| 9.13 | All documents are saved in the correct folder structure in the project repository. |  |  |

# 10. Checklist: Repository and Code Quality

Confirm that the GitHub repository is clean, well-structured and suitable for portfolio review.

| # | Check | Pass / Fail | Notes |
| --- | --- | --- | --- |
| Repository |
| 10.1 | All code is committed and pushed to the main branch. |  |  |
| 10.2 | No debug-only code, commented-out blocks or test placeholders remain in the main branch. |  |  |
| 10.3 | Folder structure is organised and follows the conventions defined in docs/01-product-brief.docx. |  |  |
| 10.4 | Commit messages are clear and meaningful throughout the history. |  |  |
| 10.5 | No API keys, credentials or sensitive data are committed to the repository. |  |  |
| 10.6 | The docs folder contains all project documentation files. |  |  |
| 10.7 | A .gitignore file is in place and covers build artefacts and sensitive files. |  |  |

# 11. Checklist: Portfolio Readiness

Confirm that the project is presented clearly enough to demonstrate value to a portfolio viewer.

| # | Check | Pass / Fail | Notes |
| --- | --- | --- | --- |
| Portfolio |
| 11.1 | README.md clearly explains what the app is and what problem it solves. |  |  |
| 11.2 | README.md lists the main MVP features. |  |  |
| 11.3 | README.md includes setup and installation instructions. |  |  |
| 11.4 | README.md includes at least three screenshots of key screens. |  |  |
| 11.5 | Screenshots show the Home screen, the Log Drink screen and at least one summary screen. |  |  |
| 11.6 | Screenshots are taken from a clean state using realistic demo data. |  |  |
| 11.7 | README.md includes a note about the responsible design approach. |  |  |
| 11.8 | The app can be demonstrated end-to-end — from venue discovery to AI insight — in under five minutes. |  |  |
| 11.9 | A brief portfolio write-up or project summary is prepared. |  |  |

# 12. Checklist: Release Preparation

Final technical and operational checks before marking the MVP as released.

| # | Check | Pass / Fail | Notes |
| --- | --- | --- | --- |
| Release |
| 12.1 | Demo data is loaded and realistic for a portfolio demonstration. |  |  |
| 12.2 | App version number is set correctly. |  |  |
| 12.3 | App name and branding are consistent across all screens. |  |  |
| 12.4 | All placeholder text and lorem ipsum have been replaced with real content. |  |  |
| 12.5 | Release notes or changelog entry has been created for the MVP release. |  |  |
| 12.6 | The deployment checklist itself (this document) has been completed and saved. |  |  |

# 13. Known Issues Log

Record any items that failed a check above. All items must be resolved before the Final Sign-Off in Section 14 is completed.

| Ref | Section | Issue Description | Priority | Resolution / Notes |
| --- | --- | --- | --- | --- |

# 14. Final Sign-Off

The Final Sign-Off confirms that all checklist sections have been completed, all known issues have been resolved, and the MVP is ready for deployment and portfolio presentation.

Sign-off statement: I confirm that the Drink Awareness App MVP has been reviewed against this deployment checklist. All must-have acceptance criteria have been met, all responsible design requirements are satisfied, and all known issues have been resolved or formally deferred. The MVP is ready for deployment and portfolio presentation.

| Name | Date | Sign-off Note |
| --- | --- | --- |
| Matthew Reid |  |  |

# 15. Summary

This deployment checklist ensures the Drink Awareness App MVP is fully verified before release. The checklist covers twelve areas: phase sign-off, build verification, core feature acceptance (venue discovery, drink logging, summaries, AI insights), responsible design review, data and privacy, testing, documentation, repository quality, portfolio readiness and release preparation. All failed items must be logged in Section 13 and resolved before the Final Sign-Off in Section 14 is completed. The checklist is linked to DAA-037 in the feature backlog.