# Drink Awareness App

Product Brief

Document: Product Brief

Version: v1.0

Date: 18 May 2026

Author: Matthew Reid

Project: Drink Awareness App

Table of Contents

1. Project Overview	1

2. Problem Statement	2

3. Product Aim	2

4. Target Users	3

5. Core App Concept	3

6. Minimum Viable Product Scope	4

7. Out of Scope for MVP	4

8. Later Feature Ideas	4

9. Business Model	5

10. Responsible Design Considerations	6

11. Key Assumptions	6

12. Initial Risks	6

13. Success Criteria	7

14. Summary	7

# 1. Project Overview

Drink Awareness App is a planned mobile application for iOS and Android that helps adults aged 18+ become more aware of their alcohol consumption during social outings.

The app will allow users to discover pubs and bars, view venue information, browse drink menus and prices, manually log drinks, review daily and weekly summaries, and receive AI-generated insights to support healthier drinking awareness.

The purpose of the app is not to stop users from drinking or to provide medical advice. Instead, it aims to give users a simple, practical and accessible way to track what they drink, understand their habits, and make more informed choices.

# 2. Problem Statement

Many people lose track of how much they drink during social occasions, especially when visiting pubs, bars, restaurants, events or nightlife venues. Drinks may be consumed over several hours, across multiple locations, and in different serving sizes or alcohol strengths.

This can make it difficult for users to understand:

- How much they have consumed in one outing.

- How drinking patterns change across days or weeks.

- How much they may be spending on drinks.

- Whether their habits are increasing over time.

- What healthier or more mindful choices they could make.

Existing alcohol tracking tools often focus only on health tracking, unit calculators, or recovery support. Drink Awareness App aims to combine drinking awareness with real-world venue discovery and social drinking contexts.

# 3. Product Aim

The aim of Drink Awareness App is to provide a mobile tool that helps adults track alcohol consumption, view drinking summaries, and receive personalised insights in a way that is simple, non-judgemental and suitable for everyday social use.

The app should help users answer questions such as:

- Where can I go for a drink nearby?

- What drinks are available at this venue?

- How much have I had this week?

- Are there any patterns in my drinking?

- What useful insights can help me make a more informed choice?

# 4. Target Users

The primary target users are adults aged 18+ who drink socially and want to become more aware of their consumption.

Main user groups

Social Drinkers

People who visit pubs, bars or restaurants and want a lightweight way to track drinks during a night out.

Health-conscious users

People who are not necessarily trying to stop drinking but want better visibility of their habits.

Budget-conscious users

People who want to understand how much they spend on drinks across outings.

Students and young professionals

Users who may regularly attend social events and want a simple way to monitor drinking patterns.

Casual app users

People who want a quick and easy mobile app without complex setup or medical-style tracking.

# 5. Core App Concept

Drink Awareness App combines three main ideas:

- Venue Discovery

  - Users can find pubs and bars, view basic venue details, and explore available drinks.

- Manual drink logging

  - Users can log drinks they consume, including drink name, size, alcohol percentage and price where available.

- Awareness and insight

  - Users can view daily and weekly summaries and receive AI-generated insights based on their logged drinking patterns.

The app is designed to support awareness rather than judgement. The tone should be helpful, balanced and encouraging.

# 6. Minimum Viable Product Scope

The MVP will focus on the core features required to demonstrate the value of the app.

MVP Features

| Feature | Description | Purpose |
| --- | --- | --- |
| Venue discovery | User can browse or search for pubs and bars, supported by a map/list interface. | Helps users find venues and creates a real-world context for drink logging. |
| Venue details | Users can view basic venue information such as name, location and available drinks. | Gives users useful information before or during a visit. |
| Drink menus and prices | Users can view example drink options and prices for venues. | Helps users understand drink choices and potential spending. |
| Manual drink logging | Users can manually log drinks consumed. | Provides the core tracking function of the app. |
| Daily summary | Users can see what they have logged during the current day. | Supports short-term awareness. |
| Weekly summary | Users can review drinking activity across the week. | Supports pattern recognition. |
| AI-generated insights | The app provides personalised insights based on drinking logs. | Helps users reflect on behaviour and make informed decisions. |

# 7. Out of Scope for MVP

The following features are planned for later development and should not be included in the first MVP build:

- Drink photo recognition

- Friend groups.

- Social accountability features.

- Leaderboards.

- Goal streaks.

- Advanced recommendation systems.

- Venue partnership dashboards.

- Complex payment systems.

- Clinical or medical alcohol-dependency support.

Keeping these features out of the MVP will help the project remain realistic, focused and achievable.

# 8. Later Feature Ideas

After the MVP is complete, the app could be expanded with additional features.

Drink photo recognition

Users could take a photo of a drink, and the app could attempt to identify the drink type, estimate serving size, and assist with logging.

Friend groups

Users could create small private groups with friends for shared awareness, group outings or optional accountability.

Social accountability and leaderboards

The app could include careful, responsible social features. These would need to be designed sensitively to avoid encouraging excessive drinking.

Goal streaks

Users could set personal goals, such as reducing weekly intake, staying within a planned limit, or tracking alcohol-free days.

Smarter recommendations

The app could suggest lower-alcohol alternatives, cheaper options, or venues that better match user preferences.

# 9. Business Model

The proposed business model is freemium.

Free version

The free version should provide the essential app experience, including:

- Venue browsing.

- Basic drink logging.

- Daily summaries.

- Weekly summaries.

- Basic AI-generated insights.

Premium version

A premium subscription could offer enhanced features such as:

- Advanced drinking insights.

- Longer-term trend analysis.

- Personalised planning tools.

- Custom goals.

- Spending breakdowns.

- Smarter recommendations.

- Exportable reports.

Future venue partnerships

In future, the app could explore partnerships with pubs, bars or hospitality venues. Potential partnership features could include verified menus, promoted venues, special offers, or venue analytics.

This should be considered a later-stage opportunity rather than a core MVP requirement.

# 10. Responsible Design Considerations

Because the app relates to alcohol consumption, it must be designed responsibly.

The app should:

- Target adults aged 18+ only.

- Avoid encouraging excessive drinking.

- Avoid competitive features that reward drinking more.

- Present insights in a calm and non-judgemental tone.

- Make clear that it is not a medical tool.

- Encourage awareness, moderation and informed decision-making.

- Include appropriate disclaimers where needed.

AI-generated insights should be supportive and informative, not diagnostic. The app should avoid giving medical advice or making claims about a user’s health condition.

# 11. Key Assumptions

The project is based on the following early assumptions:

| Assumptions | Explanation |
| --- | --- |
| Users want a simple way to track drinks during social outings. | The app depends on users finding manual drink logging useful and convenient. |
| Venue and menu information adds value. | Users may be more likely to engage with the app if it connects tracking with real venues. |
| Manual logging is acceptable for MVP. | Automated drink recognition is planned later, so the MVP relies on users entering drinks manually. |
| AI insights can improve user engagement. | Personalised feedback may make the app more useful than a basic drink tracker. |
| A freemium model is suitable. | Basic features can attract users, while advanced insights may support premium subscriptions. |

# 12. Initial Risks

| Risk | Impact | Possible Mitigation |
| --- | --- | --- |
| Users may forget to log drinks. | Tracking data may be incomplete. | Keep logging fast and simple; add reminders later. |
| Venue/menu data may be difficult to maintain. | Information may become outdated. | Start with sample or limited venue data during MVP. |
| AI insights may be too generic. | Users may not see value in the feature. | Base insights on clear patterns from user logs. |
| Alcohol-related features may be sensitive. | Poor design could appear to encourage drinking. | Use responsible wording and avoid gamifying consumption. |
| MVP scope may become too large. | Project timeline could slip. | Keep later features clearly separated from MVP. |

# 13. Success Criteria

The MVP can be considered successful if it allows a user to:

- Open the app and discover example venues.

- View venue details and drink menu information.

- Manually log a drink.

- See a daily drinking summary.

- See a weekly drinking summary.

- Receive a useful AI-generated insight based on logged drinks.

- Understand the purpose of the app without confusion.

- Use the core flow without unnecessary complexity.

From a portfolio perspective, the MVP should demonstrate:

- Mobile app planning.

- User-focused product design.

- Data logging and summary features.

- Map or venue discovery functionality.

- AI-assisted feedback.

- Responsible design around alcohol awareness.

- A clear development process using GitHub and documentation.

# 14. Summary

Drink Awareness App is a mobile app concept designed to help adults become more aware of their alcohol consumption in social settings.

The MVP will focus on venue discovery, drink menus, manual drink logging, daily and weekly summaries, and AI-generated insights. Later features such as drink photo recognition, friend groups, leaderboards and goal streaks will be considered after the core app is working.

The project should remain focused on awareness, usability and responsible design. The first version should be simple, useful and realistic to build within the planned project timeline.