Drink Awareness App Research Plan Validating the problem, the users and the MVP features before development begins.

| Document | Research Plan |
| --- | --- |
| Version | v2.0 |
| Date | 8 June 2026 |
| Author | Matthew Reid |
| Project | Drink Awareness App |
| Status | Final Draft |

Table of Contents

Executive Summary	2

1.  Research Purpose	2

2.  Research Background	2

3.  Research Objectives	3

4.  Key Research Questions	3

5.  Target Participants	4

6.  Research Methods	5

6.1  Desk Research	5

6.2  Competitor Research	5

6.3  User Survey	6

6.4  User Interviews	6

6.5  Concept Feedback	6

7.  Competitor Research Framework	7

8.  User Research Plan	8

9.  Data to Collect	8

10. Ethics and Responsible Research	9

11. Research Timeline	10

12. Expected Outcomes	10

13. How Research Will Inform the MVP	11

14. Summary	11

Executive Summary

This document defines the research and validation approach for the Drink Awareness App. Before development begins, research is needed to confirm that the problem is real, that the proposed features are useful, and that the app can be built and positioned responsibly. The research phase combines desk research, competitor analysis, a short user survey, and up to five interviews with adults aged 18+. The target is a minimum of five survey responses and three interviews, completed between 18 May and 31 May 2026. Findings will directly inform the MVP scope, feature backlog, assumptions, and risks register, competitor analysis spreadsheet, and project roadmap. All supporting documents are cross-referenced in Section 13.

# 1.  Research Purpose

The purpose of this research plan is to outline how the Drink Awareness App idea will be explored, tested, and validated before development begins.

The app is intended to help adults aged 18+ discover pubs and bars, view venue details, browse drink menus and prices, manually log drinks, review daily and weekly summaries, and receive AI-generated insights to support healthier drinking awareness.

Before building the MVP, research is needed to understand whether the problem is meaningful to potential users, whether the proposed features are useful, and how the app can be designed responsibly.

This research will help confirm:

- Whether users lose track of what they drink during social outings.

- Whether users would be willing to manually log drinks.

- Whether venue discovery and drink menu features add value.

- Whether daily and weekly summaries would be useful.

- Whether AI-generated insights would make the app more engaging.

- What risks or concerns users may have about an alcohol awareness app.

# 2.  Research Background

Many people drink socially in pubs, bars, restaurants, clubs, events, or private gatherings. During these situations, it can be easy to lose track of the number of drinks consumed, the amount of alcohol involved, or the money spent.

The Drink Awareness App aims to address this issue by combining alcohol awareness with real-world social drinking contexts. Unlike a simple drink calculator, the app will connect drink logging with venues, menus, prices, and personalised insights.

The research stage is particularly important because the app involves a sensitive subject: alcohol consumption. The product must be useful without being judgemental, and it must avoid encouraging excessive drinking. Research will therefore focus not only on feature demand, but also on responsible design — ensuring the app does what it sets out to do without causing harm.

# 3.  Research Objectives

The main objectives of the research are:

- To understand how adults currently keep track of alcohol consumption during social outings.

- To identify common problems users, experience when trying to monitor drinking habits.

- To explore whether users would find manual drink logging useful and realistic.

- To assess whether venue discovery, menu information and price information would improve the app experience.

- To understand what type of daily and weekly summaries users would find helpful.

- To explore what users expect from AI-generated drinking insights.

- To identify competitor apps and understand their strengths, weaknesses, and gaps.

- To confirm the most important MVP features before moving into planning and design.

- To identify ethical, privacy and responsible design considerations.

- To produce clear findings that can inform the MVP scope, feature backlog, and design decisions.

# 4.  Key Research Questions

The research will aim to answer the following questions, grouped by theme.

## User Behaviour

- How often do potential users drink socially?

- Where do users normally drink — pubs, bars, restaurants, or events?

- Do users currently track how much they drink?

- If they do track drinking, what method do they use?

- If they do not track drinking, why not?

## Problem Validation

- Do users lose track of what they drink during social outings?

- Do users find it difficult to understand how much they drink in a day or week?

- Do users care about alcohol units, calories, spending, drink count, or general patterns?

- What would motivate a user to track drinks?

## Feature Validation

- Would users find venue discovery useful in a drink awareness app?

- Would users find drink menus and prices useful?

- Would users be willing to manually log drinks?

- What information should be required when logging a drink?

- Would daily and weekly summaries be useful?

- Would AI-generated insights make the app more valuable?

## Responsible Design

- What tone should the app use when giving feedback?

- What types of messages would feel helpful rather than judgemental?

- What features should be avoided because they could encourage excessive drinking?

- What privacy concerns might users have?

- What disclaimers or safeguards should be included?

## MVP Scope

- Which features are essential for the first version?

- Which features should be saved for later?

- What would make users try the app?

- What would make users continue using the app?

# 5.  Target Participants

The research will focus on adults aged 18+ who may drink socially or have an interest in alcohol awareness.

| Participant Group | Description |
| --- | --- |
| Social Drinkers | Adults who visit pubs, bars or restaurants and may want to track what they drink during social occasions. |
| Health-Conscious Users | Adults who want better awareness of their drinking habits without necessarily aiming to stop drinking. |
| Budget-Conscious Users | Adults who may want to understand how much they spend on drinks. |
| Students and Young Professionals | Adults who may regularly attend social events and could benefit from lightweight drink tracking. |
| Casual Mobile App Users | Adults who prefer simple mobile tools with quick interactions and minimal setup. |

## Participant Criteria

All participants must meet the following criteria:

- Be aged 18 or over.

- Be willing to discuss general drinking habits or app preferences.

- Understand that the research is for a project concept, not a live product.

- Not be required to share sensitive personal health information.

- Be able to take part voluntarily and withdraw at any time.

The research will avoid targeting vulnerable users or presenting the app as medical support. Participants should not be people seeking clinical help for alcohol dependency.

# 6.  Research Methods

The project will use a combination of desk research, competitor research, and user research. Together, these methods will provide both contextual understanding and direct user feedback.

## 6.1  Desk Research

Desk research will be used to understand the wider context around alcohol awareness apps, drink tracking, venue discovery, and responsible digital health design. This may include reviewing:

- Existing alcohol tracking apps and their feature sets.

- Venue discovery and nightlife apps.

- Public health guidance around alcohol awareness.

- Examples of responsible app wording and tone.

- Common mobile app design patterns.

- Freemium app business models.

The goal is to understand the market and identify useful ideas without copying existing products.

## 6.2  Competitor Research

Competitor research will compare similar apps and services to identify what already exists and where Drink Awareness App could offer something different. The research will cover alcohol unit calculators, drink tracking apps, health and habit tracking apps, venue discovery apps, nightlife or pub finder apps, and apps using AI-generated personalised feedback.

Findings will be recorded in the competitor analysis spreadsheet (docs/competitor-analysis.xlsx) using the framework defined in Section 7.

## 6.3  User Survey

A short user survey may be used to collect feedback from a wider group of potential users. The survey should be quick to complete and should cover drinking awareness habits, interest in proposed MVP features, willingness to manually log drinks, preferred summary types, interest in AI-generated insights, and any concerns about privacy or responsible design.

Questions should be general, optional where appropriate, and written in a non-judgemental way. No unnecessary personal details should be requested.

## 6.4  User Interviews

Short semi-structured interviews will be used to collect more detailed feedback from a smaller number of participants. Interviews will explore real social drinking situations, why people do or do not track alcohol consumption, what would make the app useful or annoying, how AI insights should be worded, and which features should be prioritised for the MVP.

Full interview questions are documented separately in docs/03-interview-questions.docx.

## 6.5  Concept Feedback

After the basic concept is explained, participants may be asked for feedback on the proposed MVP. This will help establish whether the app idea is understandable, whether the problem feels realistic, which features are most and least useful, and whether the app would realistically be used. Findings will be used to confirm or adjust the MVP scope before design and development begins.

# 7.  Competitor Research Framework

Competitor research will be carried out to understand the existing market. The following categories and criteria will be used to structure the analysis.

## Competitor Categories

| Category | Reason for Review |
| --- | --- |
| Alcohol tracking apps | To understand existing drink logging and alcohol unit tracking features. |
| Habit tracking apps | To understand how apps present progress, summaries, and goals. |
| Health awareness apps | To understand responsible feedback and sensitive data handling. |
| Venue discovery apps | To understand map, search, venue listing, and venue details features. |
| Nightlife apps | To understand how social drinking contexts are currently supported. |
| AI insight tools | To understand how personalised feedback can be presented clearly. |

## Comparison Criteria

Each competitor will be reviewed against the following criteria and recorded in docs/competitor-analysis.xlsx:

| Criterion | Notes |
| --- | --- |
| App or service name | Name of the competitor being reviewed. |
| Platform | iOS, Android, web, or multi-platform. |
| Main purpose | What the app is primarily designed to do. |
| Target users | Who the app is aimed at. |
| Key features | Main functions offered by the app. |
| Strengths | What the competitor does well. |
| Weaknesses | Limitations, missing features, or poor user experience. |
| Pricing model | Free, paid, freemium or subscription. |
| Relevance | How useful this competitor is for informing this project. |

## Expected Outcomes

The competitor research should identify:

- Features that are common in similar apps.

- Gaps that Drink Awareness App could address.

- Design patterns worth learning from.

- Features that may be unnecessary for the MVP.

- Ways to position the app differently from existing tools.

- Risks around gamification or alcohol-related messaging.

# 8.  User Research Plan

The user research will focus on understanding the needs, expectations, and concerns of potential users. A small early sample is appropriate for this validation stage — the goal is not academic-level statistical analysis, but practical feedback that can inform the MVP.

| Research Element | Target |
| --- | --- |
| Survey responses | Minimum 5 to 10 responses. |
| Interviews | 3 to 5 short interviews if possible. |
| Participant age | Adults aged 18+ only. |
| Interview length | 10 to 20 minutes per participant. |
| Interview format | In person, phone, video call or written responses. |

## Survey Topics

The survey should cover the following areas:

- Age confirmation (18+ only).

- General social drinking frequency and typical venues.

- Whether users currently track drinks and by what method.

- Problems with remembering or tracking drinks consumed.

- Interest in venue discovery, menu information, manual logging, daily summaries, weekly summaries, and AI insights.

- Privacy concerns and preferred app tone.

## Interview Topics

Interviews should explore the following areas in more depth:

- Typical social drinking behaviour and environments.

- Pain points during social outings and nights out.

- Whether manual logging would fit real-world behaviour.

- What information users would want to see in summaries and insights.

- How users would respond to AI-generated feedback.

- Whether the app concept feels useful, intrusive, or unnecessary.

- What would make the app worth returning to regularly.

# 9.  Data to Collect

The research should collect both quantitative and qualitative data to give a rounded picture of user needs and preferences.

| Data Type | Examples |
| --- | --- |
| Quantitative | Number of participants. Proportion who currently track drinks. Feature interest ratings. Priority rankings. Yes/no and multiple-choice responses. |
| Qualitative | Participant comments and reasons for preferences. Concerns about the app. Suggestions for improvement. Examples of real-world use. Preferred wording and tone. Feedback on responsible design. |

## How the Data Will Be Used

Collected data will be used to:

- Refine and confirm the MVP scope.

- Improve feature prioritisation in the backlog.

- Guide user interface design decisions.

- Inform the feature backlog.

- Identify and update assumptions and risks.

- Support decisions in the project roadmap.

# 10. Ethics and Responsible Research

Because this project involves alcohol-related behaviour, research must be carried out carefully and responsibly. The following principles apply to all research activities.

| Principle | Application |
| --- | --- |
| Age restriction | Only adults aged 18+ may take part. All surveys and interviews must state this clearly at the outset. |
| Voluntary participation | Participation must be voluntary. Participants may skip questions or withdraw at any time without consequence. |
| Non-judgemental wording | All questions must be written neutrally. The research must not shame participants or suggest they have a drinking problem. |
| No medical advice | The app must be described as a project concept, not a medical tool or clinical service. It must not be positioned as addiction support. |
| Privacy | Unnecessary personal information must not be collected. Responses should be anonymous where possible. Interview notes must be stored securely and used only for project planning. |
| Sensitive information | Participants must not be asked for detailed personal drinking histories or medical information. Questions focus on habits, preferences, and feature usefulness. |
| Responsible product direction | Research findings must be used to support responsible design. Any features that could encourage excessive drinking should be avoided or redesigned. |

# 11. Research Timeline

The research and validation phase is planned for 18 May to 31 May 2026. This timeline may be adjusted if participant feedback takes longer to collect.

| Date Range | Activity | Output |
| --- | --- | --- |
| 18 May – 20 May 2026 | Finalise research plan, prepare interview, and survey questions. | Research plan v1.0 and draft interview questions. |
| 21 May – 24 May 2026 | Carry out competitor research. | Inputs for competitor-analysis.xlsx. |
| 22 May – 27 May 2026 | Collect survey responses and conduct interviews. | User research notes and raw feedback. |
| 27 May – 29 May 2026 | Review findings and identify key patterns. | Research summary notes. |
| 30 May – 31 May 2026 | Update MVP scope and backlog based on findings. | Inputs for MVP scope document and feature backlog. |

# 12. Expected Outcomes

By the end of the research phase, the project should have:

- A clearer understanding of the user problem and whether it is meaningful.

- Evidence of whether users are interested in the app concept.

- Validated or challenged feedback on each proposed MVP feature.

- A better understanding of user concerns around privacy and tone.

- A completed competitor analysis with strengths, weaknesses and identified gaps.

- Initial feature priorities based on user feedback.

- Identified and updated assumptions and risks.

- Clear guidance for the MVP scope document.

- Clear guidance for the feature backlog.

- Early direction for UX and UI design.

The research phase exists to reduce uncertainty before development begins. Even a small sample of honest user feedback at this stage is more valuable than assumptions made during the build.

# 13. How Research Will Inform the MVP

Research findings will directly support the following project documents and development decisions:

| Document or Output | How Research Informs It |
| --- | --- |
| docs/04-mvp-scope.docx | Confirms which features must be in the MVP and which should be deferred. |
| docs/03-interview-questions.docx | This research plan guided the creation of the structured interview questions. |
| docs/competitor-analysis.xlsx | Competitor findings are recorded here using the framework in Section 7. |
| docs/feature-backlog.xlsx | User feedback and competitor gaps help prioritise development tasks. |
| docs/assumptions-risks.xlsx | Research findings confirm or challenge the assumptions and risks identified in the product brief. |
| docs/05-roadmap.docx | Final research findings shape the development sequence and phase priorities. |

# 14. Summary

This research plan defines how the Drink Awareness App concept will be explored and validated before development begins. The research combines desk research, competitor analysis, a short user survey, and up to five user interviews. It will focus on understanding user behaviour, validating the problem, testing the proposed MVP features, reviewing the competitive landscape, and identifying responsible design considerations. The primary goal is to ensure the app is useful, realistic, and responsibly designed before committing to build. Findings will feed directly into the MVP scope, feature backlog, competitor analysis, assumptions, and risks register, and project roadmap — all of which are cross-referenced in Section 13.